Highway Resurfacing Works Programme
2026 – 2027
	LOCATION
	TOWN
	SECTION OF ROAD AFFECTED
	TYPE OF WORKS
	WORKING HOURS
	EXPECTED DATES
	STATUS


	Audenshaw Road
	Audenshaw
	Guide Lane to Moss Way
	Resurfacing
	Night Work
	22 April – 29 April
	Complete

	Guide Lane
	Audenshaw
	Southbound: Chapel Street to Shepley Road
	Resurfacing
	Night Work
	5 May - 8 May

	Complete

	Edge Lane
	Droylsden
	Chatsworth Close to Clayton Bridge Boundary
	Resurfacing
	Night Work
	12 May - 20 May
	Complete

	Taylor Lane
	Denton
	Belmont Avenue to Egerton Street
	Resurfacing
	Day Works
	26 May - 2 June
	Complete

	Mossley Road
	Ashton-under-Lyne
	Penny Meadow to Queens Road junction
	Resurfacing
	Night Work
	2 June - 12 June
	Complete

	Grange Road South
	Hyde
	Peel Street to Allen Avenue
	Resurfacing
	Day Works
	6 June - 27 June

	Complete

	Anson Road
	Denton
	Full Length
	Resurfacing
	Day Works
	15 June - 23 June
	Complete


	Fields Farm Road
	Hyde
	Full Length
	Resurfacing
	Day Works
	23 June - 9 July

	Complete

	Wood Street
	Denton
	Edward Street to end of Thornleys Road
	Resurfacing
	Day Works
	13 July - 21 July
	Complete

	Quickedge Road
	Mossley
	Lees Road to Beechwood
	Resurfacing
	Day Works
	14 September – 18 September
	Complete 


 

Planned Highway Micro-surfacing Works
2026 – 2027


	LOCATION
	TOWN
	SECTION OF ROAD AFFECTED
	TYPE OF WORKS
	WORKING HOURS
	EXPECTED DATES
	STATUS


	Moorlands Drive Estate
	Mossley
	Multiple Streets
	Micro-surfacing
	Day Works / Weekend
	Early October
	Programmed


	St Albans Avenue Estate
	Ashton-under-Lyne
	Multiple Streets
	Micro-surfacing
	Day Works / Weekend
	Early October
	Programmed


	Springwood Way Estate
	Ashton-under-Lyne
	Multiple Streets
	Micro-surfacing
	Day Works / Weekend
	Early to mid-October
	Programmed


	Bradley Green Road Estate
	Hyde
	Multiple Streets
	Micro-surfacing
	Day Works

	Mid-October
	Programmed


	Cypress Road Estate
	Droylsden
	Multiple Streets
	Micro-surfacing
	Day Works

	Mid to end-October
	Programmed












Please note that the timescales shown are based on the currently approved programme. Whilst every effort will be made to adhere to these dates, they may be subject to change due to adverse weather conditions, operational requirements, or other unforeseen circumstances that could impact the programme.
Advance warning signs will be erected on site two days prior to the commencement of works. These signs will provide the most up-to-date information and should be considered the primary source of communication regarding the scheduled dates.
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